KINDORA

Childcare Management Platform

User Management Module

Complete Rewrite — Execution Plan

February 2026  |  v1.0

# 1. Executive Summary

Kindora's backend has evolved from a single-school prototype to a multi-tenant childcare platform. The current codebase contains a dangerous split-brain model: some code still treats User as the tenant anchor (user.school) while newer code correctly routes through SchoolMember. This divergence causes silent data-leakage risk, broken serialisation, and untestable authorization logic.

This document defines a clean, sequenced rewrite of the User Management module. The rewrite removes all legacy assumptions, establishes SchoolMember as the sole source of tenant identity, wires RBAC from roles to permissions on every protected endpoint, and drops the database for a fresh seed — eliminating migration debt.

The plan is organized into ten execution phases, each with a clear scope, file targets, and acceptance criteria. No phase introduces breaking surface area before the previous phase is stable.

## Guiding Principles

- Clean Code first: every file touched must be left cleaner than it was found.

- No silent failures: all authorization paths throw explicit, typed exceptions.

- Tenant isolation is non-negotiable: cross-school data access is architecturally impossible, not just policy.

- Multi-guardian by design: the parent–student model supports real African household structures from day one.

- Invite-based onboarding: no plaintext passwords over email — ever.

# 2. Current State Analysis

## 2.1 Critical Issues

The following defects have been identified in the current codebase and must be resolved as part of this rewrite:

| # | Issue | Location | Risk |
| --- | --- | --- | --- |
| 1 | user.school still written in createUser despite entity using schools: SchoolMember[] | users.service.ts:214 | Schema crash on save |
| 2 | findOne loads relation "school" (removed from entity) | users.service.ts:298, :311 | Runtime error on any user fetch |
| 3 | UserSerializer exposes school, not memberships | user.serializer.ts:16 | Wrong API surface to clients |
| 4 | registerUser writes school.country (field is countries[]) | users.service.ts:105 | TypeORM silent ignore or crash |
| 5 | CreateUserDTO lacks firstName/lastName; entity requires them | create-user.dto.ts | Non-admin creation paths 500 |
| 6 | JWT guard is the only protection — no permission checks in any controller | All controllers | Any authenticated user can do anything |
| 7 | No tenant scoping on list/read endpoints | staffs, parents, classrooms, students controllers | Cross-school data leakage |
| 8 | Passwords emailed in plaintext during onboarding | users.service.ts:176, :226 | Security / GDPR violation |
| 9 | SchoolMember lacks SchoolMemberRole join — roles unresolvable per school | school-member.entity.ts | RBAC non-functional |
| 10 | student.parent single FK prevents multi-guardian households | student.entity.ts | Product gap for Rwanda families |

## 2.2 What Already Works Well

- Modular NestJS structure with clear module boundaries

- AppBaseEntity with pkid, UUID id, version, timestamps — consistent across all entities

- ListFilterService: reusable paginated query engine with search and sort

- Role + Permission entities and seeder scaffolding

- SchoolMember entity already has status, isDefault, lastSelectedAt, invitedBy, acceptedAt

- Bcrypt password hashing with configurable salt rounds

- 2FA with OTP (email-based), token hashing, 5-minute expiry

- Swagger decorators (@ApiProperty, @ApiTags, @ApiOperation) in place

- Message constants pattern (messages/success.ts + error.ts) per module

- Transaction pattern demonstrated in registerUser — follow this everywhere

# 3. Target Architecture

## 3.1 Tenant Identity Model

After the rewrite, tenant identity flows exclusively through SchoolMember. The User entity is a pure identity record. Permissions are resolved per selected school at request time.

| Layer | Entity / Object | Responsibility |
| --- | --- | --- |
| Identity | User | Who you are: name, email, password, 2FA |
| Tenant | SchoolMember | Which school, what status, which is default |
| Authorization | SchoolMemberRole → Role → Permission | What you can do inside a school |
| Request Context | req.schoolContext | Resolved per-request from X-School-Id header + JWT |
| Business Data | Classroom, Student, Parent, Staff… | Always scoped to school FK — never cross-school |

## 3.2 Entity Relationship Map

Key Rule: Every business entity (Classroom, Student, Parent, Staff) carries a non-nullable school: ManyToOne → School. This makes cross-school queries structurally impossible.

| Entity | Key Relations | New Fields Added |
| --- | --- | --- |
| User | schools: OneToMany → SchoolMember | Remove: role, userType (auth use) Keep: firstName, lastName, status, 2FA fields |
| SchoolMember | member → User school → School roles: OneToMany → SchoolMemberRole | status, isDefault, lastSelectedAt, invitedBy, acceptedAt (already present) |
| SchoolMemberRole (NEW) | schoolMember → SchoolMember role → Role | Unique(schoolMember, role) |
| School | members, locations, classrooms, parents, staffs | No changes (countries[] correct) |
| Classroom | school: ManyToOne → School (NEW) createdBy → User students: ManyToMany | school FK (non-nullable) |
| Student | classroom → Classroom guardians: OneToMany → StudentGuardian (NEW) school → School (NEW) | Remove: parent FK single |
| StudentGuardian (NEW) | student → Student parent → Parent relationship enum canPickup: boolean isEmergencyContact: boolean | New entity entirely |
| Parent | user → User school → School (NEW) guardianships: OneToMany → StudentGuardian | school FK (non-nullable) |
| Staff | user → User school → School (NEW) | school FK (non-nullable) |

## 3.3 Request Lifecycle (After Rewrite)

- Client sends JWT in Authorization: Bearer <token> header.

- JwtAuthGuard validates token and attaches req.user (User identity only, no school).

- Client sends X-School-Id: <uuid> header for tenant-scoped endpoints.

- SchoolContextGuard resolves the SchoolMember record for (user, school) pair.

- Guard validates membership.status === ACTIVE, then loads SchoolMemberRole[] → Role → Permission[].

- Guard attaches req.schoolContext = { school, member, permissions[] }.

- PermissionGuard (or @RequirePermission decorator) checks permission slug against context.

- Controller receives enriched request and passes schoolContext into service.

- Service scopes all queries by school (WHERE classroom.school = schoolContext.school).

- Serializer strips internal fields and returns clean, membership-aware API response.

# Phase 1: Entity & Schema Rewrite

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P0 — Critical | 1–2 days | None |

## Objective

Eliminate all legacy schema assumptions. Produce a clean, correct entity layer that the rest of the system builds upon.

## Files to Create / Modify

| File Path | Action | Change Summary |
| --- | --- | --- |
| src/users/entities/user.entity.ts | MODIFY | Remove role, userType (auth). Keep firstName, lastName, status, 2FA. |
| src/schools/entities/school-member.entity.ts | VERIFY / MODIFY | Add roles: OneToMany → SchoolMemberRole relation. |
| src/schools/entities/school-member-role.entity.ts | CREATE | schoolMember, role, unique(schoolMember, role). |
| src/classrooms/entities/classroom.entity.ts | MODIFY | Add school: ManyToOne → School (nullable: false). |
| src/students/entities/student.entity.ts | MODIFY | Remove parent FK. Add school FK. Add guardians relation. |
| src/students/entities/student-guardian.entity.ts | CREATE | student, parent, relationship enum, canPickup, isEmergencyContact. |
| src/parents/entities/parent.entity.ts | MODIFY | Remove children OneToMany. Add school FK. Add guardianships relation. |
| src/staffs/entities/staff.entity.ts | MODIFY | Add school: ManyToOne → School (nullable: false). |

## User Entity — After Rewrite

Rule: User is an identity record only. Remove all authorization fields. No school FK on User.

// user.entity.ts — Fields to KEEP

id: UUID (PK)

firstName: string

lastName: string

email: string (unique)

password: string (hashed, @Exclude in serializer)

status: boolean

isDefaultPassword: boolean

twoFactorAuthentication: boolean

emailVerified: boolean

emailVerificationKey: string

emailVerificationExpiry: Date

schools: OneToMany => SchoolMember[]   // tenant link

// REMOVE from user.entity.ts:

// role: any (was auth source)

// userType: UserType enum (was auth source)

## SchoolMemberRole Entity — New

// src/schools/entities/school-member-role.entity.ts

@Entity("school_member_roles")

export class SchoolMemberRole extends AppBaseEntity {

@ManyToOne(() => SchoolMember, m => m.roles, { onDelete: "CASCADE" })

schoolMember: SchoolMember;

@ManyToOne(() => Role, { eager: true })

role: Role;

@Index()

@Column({ type: "uuid" })

schoolMemberPkid: number;

@Unique(["schoolMember", "role"])

}

## StudentGuardian Entity — New

export enum EGuardianRelationship { MOTHER = "MOTHER", FATHER = "FATHER",

GRANDPARENT = "GRANDPARENT", AUNT_UNCLE = "AUNT_UNCLE", SIBLING = "SIBLING", OTHER = "OTHER" }

@Entity("student_guardians")

export class StudentGuardian extends AppBaseEntity {

@ManyToOne(() => Student, s => s.guardians, { onDelete: "CASCADE" })

student: Student;

@ManyToOne(() => Parent, p => p.guardianships)

parent: Parent;

@Column({ type: "enum", enum: EGuardianRelationship })

relationship: EGuardianRelationship;

@Column({ default: false })

canPickup: boolean;

@Column({ default: false })

isEmergencyContact: boolean;

}

## Acceptance Criteria

- All entities compile with zero TypeScript errors.

- TypeORM schema sync generates correct DDL (no orphan columns from old model).

- No entity references user.school or user.userType as an auth field.

- SchoolMemberRole has a database-level unique constraint on (school_member_pkid, role_pkid).

# Phase 2: Database Reset & Seed

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P0 — Critical | 0.5 days | Phase 1 |

## Objective

Drop all migration debt. Start from a clean schema driven entirely by the rewritten entities.

## Steps

- Drop and recreate the PostgreSQL database (local development only).

- Set TypeORM synchronize: true temporarily in development config.

- Run the application once to auto-generate schema from entities.

- Set synchronize: false and capture generated schema as initial migration.

- Run the seeder: roles, permissions, test users, school, memberships.

## Seed Script Target Data

| Seed Object | Count | Details |
| --- | --- | --- |
| Roles | 4 | SUPER_ADMIN, SCHOOL_ADMIN, TEACHER, PARENT |
| Permissions | ~30 | manage:users, read:classroom, write:lesson, read:child, etc. |
| Role → Permissions | Full matrix | SUPER_ADMIN gets all; others scoped (see Phase 5 RBAC matrix) |
| Test Schools | 2 | Kindora Kigali (primary), Kindora Huye (secondary for switch testing) |
| Test Users | 5 | 1 super admin, 1 school admin, 1 teacher, 1 parent, 1 dual-school user |
| SchoolMembers | 6 | Each user linked to school(s) with appropriate role via SchoolMemberRole |
| Test Student | 1 | With 2 guardians (test multi-guardian flow) |
| Test Classroom | 1 | Assigned to Kigali school, teacher member as assigned staff |

## Acceptance Criteria

- npm run db:seed runs without errors.

- All seed data can be verified via GET /me/schools returning correct memberships for each test user.

- No orphan records — every SchoolMember has at least one SchoolMemberRole.

# Phase 3: Auth Context & School Switching

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P0 — Critical | 1–2 days | Phase 2 |

## Objective

Wire the school-selection mechanism so every authenticated request for tenant-scoped data carries a validated, permission-loaded school context.

## New Files to Create

- src/auth/guards/school-context/school-context.guard.ts

- src/auth/decorators/school-context.decorator.ts

- src/auth/decorators/require-permission.decorator.ts

- src/auth/interfaces/school-context.interface.ts

- src/users/controllers/me.controller.ts  (or new endpoint in users.controller.ts)

## SchoolContextGuard — Logic

// src/auth/guards/school-context/school-context.guard.ts

@Injectable()

export class SchoolContextGuard implements CanActivate {

async canActivate(context: ExecutionContext): Promise<boolean> {

const request = context.switchToHttp().getRequest();

const user: User = request.user;          // set by JwtAuthGuard

const schoolId = request.headers["x-school-id"];

if (!schoolId) throw new BadRequestException(SCHOOL_ID_HEADER_REQUIRED);

const member = await this.memberRepo.findOne({

where: { member: { id: user.id }, school: { id: schoolId } },

relations: ["school", "roles", "roles.role", "roles.role.permissions"],

});

if (!member) throw new ForbiddenException(NOT_A_MEMBER_OF_SCHOOL);

if (member.status !== ESchoolMemberStatus.ACTIVE)

throw new ForbiddenException(MEMBERSHIP_NOT_ACTIVE);

const permissions = member.roles

.flatMap(smr => smr.role.permissions)

.map(p => p.slug);

request.schoolContext = { school: member.school, member, permissions };

return true;

}

}

## GET /me/schools Endpoint

Returns all school memberships for the authenticated user, including resolved roles and permissions per school. Used by the frontend for the school-switcher UI.

Response shape: { schools: [{ school: {...}, member: { status, isDefault }, roles: [...], permissions: [...] }] }

## GET /me Endpoint

Returns clean user identity (no school assumptions). Used for profile display.

## PATCH /me/schools/:schoolId/select Endpoint

Sets isDefault = true for the given membership and isDefault = false for all others. Updates lastSelectedAt.

## Acceptance Criteria

- Request without X-School-Id header returns 400 on any school-scoped endpoint.

- Request with X-School-Id for a school the user is not a member of returns 403.

- Request with X-School-Id for a SUSPENDED or LEFT membership returns 403.

- req.schoolContext.permissions is populated and reflects the correct role(s) for the selected school.

- Dual-school test user can switch between schools and get different permission sets.

# Phase 4: User Service & Controller Refactor

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P0 — Critical | 1–2 days | Phase 3 |

## Objective

Repair all service methods that reference legacy user.school, fix DTO alignment with entity, and unify user creation into a single membership-aware transaction.

## Users Service — Methods to Fix

| Method | Current Problem | Fix |
| --- | --- | --- |
| registerUser() | Writes school.country; no SchoolMemberRole creation | Write school.countries[]; create SchoolMemberRole for SUPER_ADMIN role in one transaction |
| createUser() | Writes user.school (removed FK); no school scoping | Accept schoolContext from controller; create User + SchoolMember + SchoolMemberRole atomically |
| findOne() | Loads relation "school" (does not exist) | Remove school relation; load schools (SchoolMember[]) only if needed |
| getUser() | Loads role and school relations | Load schools.school, schools.roles.role only |
| getUsers() | No school filter — leaks cross-school data | Filter by schoolContext.school in WHERE clause |
| updateUser() | No school scoping check | Verify user is a member of schoolContext.school before update |
| deleteUser() | Prevents ADMIN deletion by userType check | Replace with role-slug check (SchoolMemberRole) |

## DTO Changes

| DTO | Add | Remove |
| --- | --- | --- |
| CreateUserDTO | firstName (required), lastName (required), roleId (UUID) | role as untyped string |
| UpdateUserDTO | firstName, lastName | — |
| RegisterUserDTO | firstName, lastName (if not already present) | Any school.country reference |
| CreateStaffDTO | firstName, lastName, roleId | — |
| CreateParentDTO | firstName, lastName | Any direct school reference |

## Transaction Pattern for createUser

Standard: Every user creation must be a single transaction: User + SchoolMember + SchoolMemberRole. Partial writes must roll back entirely.

// Pattern to follow (from registerUser — extend this):

await this.userRepository.manager.transaction(async (manager) => {

const user = manager.create(User, { firstName, lastName, email, ... });

await manager.save(user);

const member = manager.create(SchoolMember, {

member: user, school: schoolContext.school,

status: ESchoolMemberStatus.INVITED, isDefault: true,

invitedBy: requestUser,

});

await manager.save(member);

const role = await this.roleService.getRoleBySlug(dto.roleSlug);

const memberRole = manager.create(SchoolMemberRole, { schoolMember: member, role });

await manager.save(memberRole);

});

## School Service — Methods to Remove / Replace

- Remove: getByUser(userId) — was single-school lookup by creator.

- Replace with: getMembershipsByUser(userId) — returns all SchoolMember[] for a user.

- Remove: any school.members.createdBy style queries.

## UserSerializer — After Rewrite

export class UserSerializer extends BaseSerializer {

@Expose() id: string;

@Expose() firstName: string;

@Expose() lastName: string;

@Expose() email: string;

@Expose() status: boolean;

@Expose() twoFactorAuthentication: boolean;

@Expose() emailVerified: boolean;

@Expose() createdAt: Date;

// NO school, NO role, NO userType — memberships via /me/schools

}

## Acceptance Criteria

- POST /users with valid schoolContext creates user, SchoolMember, SchoolMemberRole atomically.

- POST /users with invalid roleId returns 400 with typed error message.

- GET /users returns only members of the X-School-Id school.

- No ESLint @ts-disable overrides in any modified service file.

# Phase 5: RBAC — Permission Guards

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P0 — Critical | 1 day | Phase 4 |

## Objective

Implement the full RBAC enforcement layer. Every protected endpoint must declare a required permission. The guard enforces it against req.schoolContext.permissions.

## Permission Slug Matrix

Convention: Permission slugs follow the pattern action:resource. Example: write:lesson, manage:users, read:child.

| Permission Slug | SUPER_ADMIN | SCHOOL_ADMIN | TEACHER | PARENT |
| --- | --- | --- | --- | --- |
| manage:users | ✓ | ✓ | ✗ | ✗ |
| read:users | ✓ | ✓ | ✓ | ✗ |
| manage:classrooms | ✓ | ✓ | ✗ | ✗ |
| read:classrooms | ✓ | ✓ | ✓ | ✗ |
| manage:students | ✓ | ✓ | ✓ | ✗ |
| read:students | ✓ | ✓ | ✓ | own children only |
| write:lesson | ✓ | ✓ | ✓ | ✗ |
| read:lesson | ✓ | ✓ | ✓ | own children only |
| write:observation | ✓ | ✓ | ✓ | ✗ |
| read:observation | ✓ | ✓ | ✓ | own children only |
| manage:attendance | ✓ | ✓ | ✓ | ✗ |
| read:attendance | ✓ | ✓ | ✓ | own children only |
| upload:media | ✓ | ✓ | ✓ | ✗ |
| read:media | ✓ | ✓ | ✓ | own children only |
| send:message | ✓ | ✓ | ✓ | ✓ |
| publish:announcement | ✓ | ✓ | ✓ | ✗ |
| manage:school | ✓ | ✓ | ✗ | ✗ |
| read:reports | ✓ | ✓ | ✓ | own child summary |

## @RequirePermission Decorator

// src/auth/decorators/require-permission.decorator.ts

export const RequirePermission = (...slugs: string[]) =>

SetMetadata(PERMISSION_KEY, slugs);

// Usage on controller:

@Post("create")

@RequirePermission("manage:users")

@UseGuards(JwtAuthGuard, SchoolContextGuard, PermissionGuard)

async createUser(@Body() dto: CreateUserDTO, @GetSchoolContext() ctx: SchoolContext) {}

## PermissionGuard

// src/auth/guards/permission/permission.guard.ts

@Injectable()

export class PermissionGuard implements CanActivate {

canActivate(context: ExecutionContext): boolean {

const required = this.reflector.get<string[]>(PERMISSION_KEY, context.getHandler());

if (!required?.length) return true;

const { permissions } = context.switchToHttp().getRequest().schoolContext;

const hasAll = required.every(slug => permissions.includes(slug));

if (!hasAll) throw new ForbiddenException(INSUFFICIENT_PERMISSIONS);

return true;

}

}

## Acceptance Criteria

- Teacher cannot call POST /users (returns 403).

- Parent cannot call GET /classrooms (returns 403).

- School admin can call all management endpoints for their school.

- All permission slugs are seeded and verified via GET /me/schools.

# Phase 6: Tenant Scoping — All Business Modules

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P1 — High | 1–2 days | Phase 5 |

## Objective

Apply school-context filtering to every list, read, create, update, and delete endpoint across all business modules. No endpoint returns data from outside the selected school.

## Modules to Update

| Module | Endpoint Pattern | Scoping Change |
| --- | --- | --- |
| Classrooms | GET /classrooms, POST /classrooms, PATCH /classrooms/:id | WHERE classroom.school = ctx.school. Add school FK on create. |
| Students | GET /students, POST /students, PATCH /students/:id | WHERE student.school = ctx.school. Remove parent single FK. |
| Parents | GET /parents, POST /parents, PATCH /parents/:id | WHERE parent.school = ctx.school. Add school FK on create. |
| Staffs | GET /staffs, POST /staffs, PATCH /staffs/:id | WHERE staff.school = ctx.school. Add school FK on create. |
| Student Guardians | POST /students/:id/guardians, GET /students/:id/guardians | New endpoints. Always scoped through student → school. |

## Service Pattern for Scoped Queries

// Every list/find method receives schoolContext from controller

async getStudents(filters: ListFilterDTO, school: School): Promise<FilterResponse<Student>> {

const qb = this.studentRepo.createQueryBuilder("student")

.where("student.schoolPkid = :schoolPkid", { schoolPkid: school.pkid })

.leftJoinAndSelect("student.guardians", "guardians")

.leftJoinAndSelect("guardians.parent", "parent")

.leftJoinAndSelect("student.classroom", "classroom");

return this.listFilterService.apply(qb, filters, ["student.fullName"]);

}

## Multi-Guardian Endpoints

- POST /students/:id/guardians — links a parent to a student with relationship, canPickup, isEmergencyContact.

- GET /students/:id/guardians — returns all guardians for a student.

- PATCH /students/:id/guardians/:guardianId — update canPickup or isEmergencyContact.

- DELETE /students/:id/guardians/:guardianId — removes guardian link (not the parent user).

## Acceptance Criteria

- Dual-school test user cannot see students of school B while using school A context (403 or empty list).

- Every create endpoint saves the school FK from ctx.school.

- Classroom list for school A does not include any classrooms from school B.

- Multi-guardian: one student can be linked to 2 parents with different relationships.

# Phase 7: Invite-Based Onboarding & Password Security

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P1 — High | 1 day | Phase 6 |

## Objective

Remove all plaintext password transmission. Replace with a secure invite + set-password flow. Align password reset with the same token-based pattern.

## Invite Flow

- Admin calls POST /users (createUser). System creates User with a random, unguessable password hash.

- System generates a short-lived (24h) signed invitation token (JWT with purpose: "invite" claim).

- System emails the token as a link: https://app.kindora.rw/accept-invite?token=<jwt>

- User clicks link → frontend calls POST /auth/accept-invite with token + chosen password.

- Backend validates token, sets password, sets isDefaultPassword = false, sets emailVerified = true.

- SchoolMember status updated from INVITED → ACTIVE.

## Files to Modify

- src/users/users.service.ts: Remove password generation + email. Generate invite token instead.

- src/auth/auth.service.ts: Add acceptInvite(token, password) method.

- src/auth/auth.controller.ts: POST /auth/accept-invite endpoint.

- src/auth/dtos/accept-invite.dto.ts: token (string), password (IsStrongPassword), confirmPassword (Match).

- src/templates/: Invite email template (Handlebars). No password in template — only the link.

## Password Reset (Existing — Verify Clean)

- Existing reset flow uses JWT token in email link — correct. Verify token has expiry.

- Ensure reset token is single-use (store used tokens or use short-enough expiry).

- Remove any remaining plain password logging or email content.

## Acceptance Criteria

- POST /users never sends a plaintext password in any email.

- POST /auth/accept-invite with expired token returns 400 with descriptive error.

- POST /auth/accept-invite with valid token sets password and activates membership.

- Grep for "password" in any email template file returns zero matches.

# Phase 8: Serializers, Response Contracts & API Cleanup

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P2 — Standard | 0.5–1 day | Phase 7 |

## Objective

Every API response must be predictable, minimal, and free of internal fields. Fix all serializers to match the new entity model.

## Serializer Changes

| Serializer | Remove | Add / Change |
| --- | --- | --- |
| UserSerializer | school, role, userType | firstName, lastName only. Memberships via /me/schools. |
| SchoolSerializer | createdBy (sensitive) | name, countries, enrollmentCapacity |
| SchoolMemberSerializer (NEW) | — | status, isDefault, lastSelectedAt, roles[] |
| ClassroomSerializer | createdBy user object (keep ID only) | schoolId, ageGroup, capacity, studentCount |
| StudentSerializer | parent single object | guardians: GuardianSerializer[], schoolId |
| ParentSerializer | children array (use /parents/:id/children) | schoolId, user.firstName, user.lastName |
| StaffSerializer | — | schoolId, roles[], user.firstName, user.lastName |

## Response Envelope

Existing standard: Maintain the existing ResponseMessage decorator pattern. All responses are wrapped automatically by the global interceptor.

// Standard response shape (unchanged):

{ "statusCode": 200, "message": "User fetched successfully", "data": { ... } }

// Paginated response shape (unchanged):

{ "statusCode": 200, "message": "...", "data": {

"items": [...], "count": 10, "pages": 2, "page": 1,

"previousPage": null, "nextPage": 2, "limit": 5 } }

## Acceptance Criteria

- GET /me returns no password, no pkid, no school FK.

- GET /users returns list scoped to school with UserSerializer shape (no school inside each item).

- GET /students/:id returns StudentSerializer with guardians[] array (not single parent object).

- All serializers use @Expose() and plainToInstance with excludeExtraneousValues: true.

# Phase 9: Audit Logging & Activity Tracking

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P2 — Standard | 0.5–1 day | Phase 8 |

## Objective

Activate the existing LogActivity decorator infrastructure. Every sensitive action must produce a timestamped, actor-tagged audit record.

## What Already Exists

- LogActivity decorator defined at src/common/decorators/log-activity.decorator.ts

- LogActivityOptions interface: action, resource, includeBody?, includeResult?

What is missing: the interceptor that reads the metadata and writes the log record.

## New Files to Create

- src/common/interceptors/audit-log.interceptor.ts

- src/common/entities/audit-log.entity.ts

- src/common/services/audit-log.service.ts

## AuditLog Entity Fields

actor: ManyToOne → User          // who did it

school: ManyToOne → School       // which school context

action: string                    // e.g. "CREATE", "UPDATE", "DELETE"

resource: string                  // e.g. "User", "Student", "Classroom"

resourceId: string (nullable)     // UUID of affected record

payload: jsonb (nullable)         // sanitized request body

result: jsonb (nullable)          // sanitized response summary

ipAddress: string (nullable)      // from request headers

createdAt: Date                   // from AppBaseEntity

## Sensitive Actions to Log

- User creation, update, deactivation, deletion.

- SchoolMember status changes (INVITED → ACTIVE, SUSPENDED, LEFT).

- SchoolMemberRole assignments and removals.

- Student guardian addition, update, removal.

- Attendance record creation and admin override.

- Password reset requests.

## Acceptance Criteria

- @LogActivity decorator on any controller method causes an AuditLog row to be written.

- Audit log captures actor (user), school (from schoolContext), action, resource, resourceId.

- Password and sensitive fields are stripped from payload before storage.

- GET /audit-logs (admin only, require:read:audit-logs permission) returns paginated log.

# Phase 10: Testing Strategy

| Priority | Estimated Duration | Depends On |
| --- | --- | --- |
| P2 — Standard | 2 days | Phase 9 |

## Objective

Establish a minimal but meaningful test suite that validates the new user management module — especially tenant isolation and authorization enforcement.

## Core Test Scenarios (must pass before release)

| # | Scenario | Expected | Priority |
| --- | --- | --- | --- |
| 1 | Parent with 2 schools sends X-School-Id of school A — GET /students returns only school A children | 200, school A students only | P0 |
| 2 | Same parent sends X-School-Id of school B — GET /students returns only school B children | 200, school B students only | P0 |
| 3 | Teacher sends X-School-Id for school they are NOT a member of | 403 NOT_A_MEMBER_OF_SCHOOL | P0 |
| 4 | SUSPENDED member sends valid JWT + X-School-Id of their suspended school | 403 MEMBERSHIP_NOT_ACTIVE | P0 |
| 5 | Teacher (no manage:users) calls POST /users | 403 INSUFFICIENT_PERMISSIONS | P0 |
| 6 | Parent calls GET /classrooms | 403 INSUFFICIENT_PERMISSIONS | P0 |
| 7 | School Admin creates a user — user appears in GET /users for that school only | 201, verified in GET /users | P0 |
| 8 | POST /auth/accept-invite with expired token | 400 INVITE_TOKEN_EXPIRED | P1 |
| 9 | POST /auth/accept-invite with valid token — membership becomes ACTIVE | 200, member.status = ACTIVE | P1 |
| 10 | Student has 2 guardians with different relationships — GET /students/:id/guardians | 200, guardians[] length = 2 | P1 |
| 11 | DELETE student guardian link does not delete the parent user | 200, parent user still exists | P1 |
| 12 | Cross-school: Admin of school A cannot read students of school B (even with valid JWT) | 403 or filtered empty | P0 |

## Testing Stack

- Unit tests: Jest (NestJS default). Services tested in isolation with mocked repositories.

- Integration tests: @nestjs/testing with an in-memory SQLite or test PostgreSQL DB.

- E2E tests: Supertest for HTTP-level scenario testing (the 12 core scenarios above).

- File location: src/**/*.spec.ts for unit; test/**/*.e2e-spec.ts for E2E.

## Acceptance Criteria

- All 12 core test scenarios have corresponding E2E test cases.

- npm run test:e2e passes with zero failures on a fresh seeded test database.

- Code coverage for users.service.ts and school-context.guard.ts >= 80%.

# 11. Coding Standards & Clean Code Rules

The following standards apply to every file created or modified in this rewrite. They extend and enforce the patterns already established in the repository.

## 11.1 TypeScript Strictness

- Zero // eslint-disable-next-line comments. If a disable is necessary, refactor the code instead.

- All function return types explicitly annotated (: Promise<User>, : string, etc.).

- No implicit any. If TypeORM returns untyped query results, cast explicitly.

- Use strict null checks. Never use the non-null assertion operator (!) without a comment explaining why it is safe.

## 11.2 Naming

| Artifact | Convention | Example |
| --- | --- | --- |
| Entity | PascalCase class, snake_case table | SchoolMemberRole → school_member_roles |
| Service method (query) | get + noun + optional filter | getStudentsBySchool(school, filters) |
| Service method (mutation) | verb + noun | createUser, updateStudent, deactivateMember |
| DTO | action + noun + DTO | CreateUserDTO, UpdateClassroomDTO, AcceptInviteDTO |
| Guard | noun + Guard | SchoolContextGuard, PermissionGuard |
| Decorator | noun or verb phrase | @RequirePermission, @GetSchoolContext, @GetUser |
| Enum | E + PascalCase | ESchoolMemberStatus, EGuardianRelationship |
| Error messages | UPPER_SNAKE in error.ts | MEMBERSHIP_NOT_ACTIVE, NOT_A_MEMBER_OF_SCHOOL |
| Permission slugs | action:resource | manage:users, read:classroom, write:lesson |

## 11.3 Module Structure

Every module must follow this exact directory structure:

src/<module>/

controllers/      # one controller file per logical resource

dtos/             # create-*.dto.ts, update-*.dto.ts, list-*.dto.ts

entities/         # *.entity.ts only

enums/            # *.enum.ts only

interfaces/       # *.interface.ts only

messages/

success.ts      # export const USER_CREATED = "User created successfully";

error.ts        # export const USER_NOT_FOUND = "User not found";

index.ts        # re-export all

serializers/      # *.serializer.ts only

services/         # *.service.ts only (one concern per service)

<module>.module.ts

## 11.4 Error Handling

- All errors use NestJS built-in exceptions: BadRequestException, NotFoundException, ForbiddenException, ConflictException, UnauthorizedException.

- Error message strings come from the module messages/error.ts — never inline strings in service logic.

- Services throw exceptions — controllers never catch and re-throw.

## 11.5 Transactions

- Any operation touching 2+ tables (create user + membership + role) must use entityManager.transaction().

- Transactions are always initiated from the service layer, never the controller.

## 11.6 Relations Loading

- Never use eager: true on entity relations (performance and circular ref risk).

- Always load relations explicitly in queries using relations: [] or QueryBuilder leftJoinAndSelect.

- Load only the relations needed for the current operation — no "load everything" patterns.

# 12. Milestone & Sequencing Summary

| # | Phase | Priority | Duration | Gate (must pass before next) |
| --- | --- | --- | --- | --- |
| 1 | Entity & Schema Rewrite | P0 | 1–2 days | TypeScript compiles cleanly |
| 2 | Database Reset & Seed | P0 | 0.5 days | Seed runs; /me/schools returns data |
| 3 | Auth Context & School Switching | P0 | 1–2 days | SchoolContextGuard returns 403 on invalid membership |
| 4 | User Service & Controller Refactor | P0 | 1–2 days | createUser transaction completes atomically |
| 5 | RBAC — Permission Guards | P0 | 1 day | Teacher gets 403 on manage:users endpoint |
| 6 | Tenant Scoping — All Modules | P1 | 1–2 days | Cross-school data leak test fails (i.e. returns 403) |
| 7 | Invite-Based Onboarding | P1 | 1 day | No plaintext password in any email |
| 8 | Serializers & API Cleanup | P2 | 0.5–1 day | All serializers use @Expose; no leaked fields |
| 9 | Audit Logging | P2 | 0.5–1 day | AuditLog row written for every sensitive action |
| 10 | Test Suite | P2 | 2 days | All 12 core scenarios pass in E2E |

Estimated Total: Phases 1–5 (P0) can be completed in ~5–7 focused days. Phases 6–10 add another ~5–6 days. Full rewrite: ~10–13 working days for one developer.

## Recommended Daily Work Order

- Day 1: Phase 1 (entities) + Phase 2 (DB reset/seed)

- Day 2–3: Phase 3 (auth context, /me/schools, school switching)

- Day 3–4: Phase 4 (user service/controller refactor)

- Day 5: Phase 5 (RBAC guards + permission decorator)

- Day 6–7: Phase 6 (tenant scoping across all modules + multi-guardian)

- Day 8: Phase 7 (invite flow + password security)

- Day 9: Phase 8 (serializers) + Phase 9 (audit logging)

- Day 10–11: Phase 10 (test suite)

# 13. Pre-Release Checklist

Before declaring the user management module production-ready, verify all items below:

## Security

- No plaintext passwords in any code path, log, or email.

- All endpoints protected by at minimum JwtAuthGuard.

- All tenant-scoped endpoints protected by SchoolContextGuard + PermissionGuard.

- AuditLog captures all sensitive mutations.

- Cross-school access test (scenario #12) passes.

## Data Integrity

- Every business entity has a non-nullable school FK.

- SchoolMemberRole has a database-level unique constraint.

- StudentGuardian table exists with proper FK constraints.

- No orphan SchoolMember records (every member has >= 1 role).

## API Contract

- GET /me returns User shape without school or role.

- GET /me/schools returns full membership tree with permissions.

- All list endpoints return paginated FilterResponse shape.

- All response messages defined in module messages/success.ts.

- Swagger documentation updated for all new/changed endpoints.

## Code Quality

- Zero eslint-disable comments in modified files.

- All service methods have explicit return types.

- No inline error strings — all from messages/error.ts.

- All multi-table writes use transactions.

- npm run lint and npm run build both pass with zero errors.

End of Execution Plan

Kindora — Childcare Management Platform  |  February 2026